PROJECT TITLE PAGE

Colorado Plateau Cooperative Ecosystem Studies Unit

(Cooperative Agreement # H1200-004-0002)

Park: Mesa Verde National Park

Project Title: Replace Portland Cement Hard Caps at Far View House with Soft Caps

Funding Amount: $27,000

CPCESU Partner Institution: University of Pennsylvania

Principal Investigator (name, title, address, telephone, FAX, email):

Frank Matero

Professor of Architecture and Chair

Graduate Program in Historic Preservation

School of Design

115 Meyerson Hall

210 South 34th Street

University of Pennsylvania

Philadelphia, PA 19104

Tel. 215.898.3169

fgmatero@design.upenn.edu

NPS Key Official (name, title, address, telephone, FAX, email):

Julie A. Bell

Field Director, Archeology Program

PO Box 8

Mesa Verde, CO 81330

970-529-5020 voice,

970-529-5071 fax,

Julie_A_Bell@nps.gov

Start Date: June 1, 2008

End Date: July 31, 2010

Account Number:

Fund Source:

University/Partner Administrative Contact: Lauren G. Oshana, Associate Director, Research Services, University of Pennsylvania, P-221 Franklin Building
3451 Walnut Street, Philadelphia, PA 19104-6205.  oshana@pobox.upenn.edu; (215) 573-6710 (ph); (215) 898-9708 (fax)

NPS Administrative Contact:  Lynell Wright, Grants/Agreements Specialist, Intermountain Regional Office, P.O. Box 25287, 12795 W. Alameda Parkway, Denver, CO  80225-0287. Tel: (303) 969-2654, Fax: (303) 969-2992, Lynell Wright@nps.gov

NPS CPCESU Research Coordinator:  Dr. Ron Hiebert, Research Coordinator, CPCESU, Northern Arizona University, P.O. Box 5765, Flagstaff, AZ  86011-5765. Tel: (928) 523-0877, Fax: (928) 523-8223, Ron.Hiebert@nau.edu

Project Schedule (Products and Payments): list all reports and products in sequential order: 

Project Start Date – September 30, 2007
Progress Report – February 1, 2009

Progress Report – February 1, 2010
Database and Maps Provided to Park Management – June 30, 2010

Final Report – June 30, 2010

End Date – July 31, 2010

Required of all agreements:

Invoice Payable up to 90% Draft Final Report – [insert date]
Invoice Payable up to 100% Final Report – June 30, 2009

INVOICES ARE PAYABLE UPON THE DATES ABOVE ONLY IF APPROVED BY THE NPS KEY OFFICIAL.

Summary of Substantial Involvement (Details required in Scope of Work):

Agency and recipient collaboration or joint participation in reviewing and modifying proposals, data, and/or reports

Agency and recipient joint participation in field work

Substantial, direct agency involvement is anticipated prior to activity to insure compliance with environmental protection (NEPA) as well in obtaining necessary     permits

Substantial collaboration to incorporate findings into park operations

NPS CESU Research Coordinator indicates that this project contributes to the purpose of the CESU and is consistent with the approved Mission Statement, Strategic and/or Annual Work Plan.

Scope of Work:  Attach on following page.  Required Budget may be part of Scope or a separate file.

ABSTRACT:

Hard Portland cement caps currently in place at Far View House will be replaced with vegetative soft caps which offer a low impact intervention that is both remedial and preventive. A two meter length of wall will be open and documented with ortho-rectified photo-elevations, and condition will be recorded. Vegetative caps will be installed with and without gravel under beds and geo-fabric. Data-loggers will be buried within each capping section to comparatively measure any differences in effect.  Pre-selected local natural vegetation will be sown on the caps. Several soft capping materials will be tested and monitored to measure sub-cap and ambient temperatures and moisture over a one-year period. The findings of this test will be reported, and recommendations will be made for future action.