# NPS

PROJECT SUMMARY

| Cooperative Ecosystem Studies Unit Cooperative Agreement Modification |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| FUNDING AGENCY: National Park Service |  |  |  |  |  |
| MODIFICATION NO.: [CESU info only] |  | COOPERATIVE AGREEMENT NO.: H1200-04-0002 |  | FUNDING AMOUNT: $55,752 |  |
| INVESTIGATORS’ Contact Information: Principal Investigator: Dr. Beth Grindell, Associate Director, Arizona State Museum, University of Arizona, PO Box 210026 , Tucson, AZ 85721-0026, 520-626-8757 , FAX 520-626-6761, grindell@email.arizona.edu Co-Investigator: Nancy Pearson, Research Specialist, Senior, Arizona State Museum, C/O WACC, 255 North Commerce Park Loop, Tucson, AZ 85745. 520-670-6501 ext 234, FAX 520-670-6525, Nancy_E_Pearson/partner@nps.gov |  |  |  |  |  |
| PROJECT TITLE: Archeological Phase II Data Recovery at Two Sites, Saguaro National Park, Tucson, Arizona |  |  |  |  |  |
| EFFECTIVE DATES: March 20, 2006 to June 30, 2007 |  |  |  |  |  |
| PROJECT ABSTRACT: The National Park Service (NPS) requires technical assistance with archeological data recovery, archeological monitoring, and other tasks associated with the reconstruction and improvement of the Cactus Forest Loop Drive at Saguaro National Park, Tucson, Arizona. Phase I data recovery was conducted at nine sites along the road corridor in 2004 under a memorandum of agreement (MOA) between the National Park Service and the Arizona State Historic Preservation Officer prepared in consultation with the Advisory Council on Historic Preservation and the park’s consulting tribes. The preliminary report on the 2004 fieldwork recommended additional work, Phase II data recovery, at portions of two sites: AZ BB:14:44(ASM) and AZ BB:14:169(ASM). A second MOA between the NPS and the Arizona SHPO, in consultation with the ACHP and tribes, was signed in August of 2005 outlining stipulations that must be met to mitigate the adverse effect this work will have on the sites. # Statement of Work to Be Performed The work is required to complete section 106 compliance because of the adverse impact the road construction will have on two National Register properties. All excavation in the Phase II Data recovery will be conducted in the road corridor, after the pavement has been lifted. Portions outside the area of direct impact will be protected and preserved in place. Because of the sensitive nature of archeological information all work will be performed at WACC. The University of Arizona will provide research specialists and student employees to complete the following tasks: - Complete analysis and report on Phase I data testing at nine sites on Cactus Forest Drive, Saguaro National Park. - Prepare data recovery plan and research design for Phase II data recovery at two sites on Cactus Forest Drive, Saguaro National Park. - Conduct Phase II data recovery at two sites on Cactus Forest Drive, Saguaro National Park. Schedule determined by the construction schedule. - Conduct archeological monitoring during blading operations at nine sites along the Cactus Forest Drive. - Catalogue artifacts and archives. |  |  |  |  |  |
| Agency Representative: Ron Hiebert, NPS Research Coordinator CPCESU Northern Arizona University P.O. Box 5765 Flagstaff, AZ 86011-5765 Tel: (928) 523-0877 Fax: (928) 523-8223 Ron.Hiebert@nau.edu | ## Agency Administration Representative Lynell Wright, Budget Analyst Intermountain Region – Budget & Finance, P.O. Box 25287 12795 W. Alameda Parkway Denver, CO 80225-0287 Tel: (303) 969-2654 Fax: (303) 969-2794 Lynell_Wright@nps.gov |  | Principal Investigator: Dr. Beth Grindell Associate Director Arizona State Museum University of Arizona PO Box 210026 Tucson, AZ 85721-0026 520-626-8757 FAX 520-626-6761 grindell@email.arizona.edu |  | ## Partner Administration Representative: Sherry Esham Interim Director Sponsored Projects University of Arizona P.O. Box 3308 Tucson, AZ 85722 520-626-0000 Fax: 626-4130 sesham@email.arizona.edu |
| List of Key Words: [Insert key words – list available under “Project Planning” at http://cpcesu.nau.edu] ### ARCHEOLOGY |  |  |  |  |  |
| Key Official from National Park - Include contact information @ Specific Park or NPS Office: Susan J. Wells, Supervisory Archeologist, Western Archeological and Conservation Center, NPS, 255 North Commerce Park Loop, Tucson, AZ 85745. 520-670-6501 ext 238, FAX: 520-670-6525 email:susan_wells@nps.gov |  |  |  |  |  |
| Annual Report Received: Final Report Received: Publications on File: |  |  |  |  |  |
| This Modification is subject to all the provisions included in the Cooperative Agreement, dated 6/18/04. |  |  |  |  |  |

Attach any supporting material as necessary.