PR Number: R869011008

Award Number:   P11AT10347   UNM-66

Park/NPS Unit: Tumacácori National Historical Park

Title of Project: Emergency Stabilization, Assessment, and Treatment of Painted Plasters in the Mission Church, Tumacacori National Historical Park

Administered through the:

Colorado Plateau Cooperative Ecosystem Studies Unit Cooperative Agreement Number H1200-09-0005

Desert Southwest Cooperative Ecosystem Studies Unit Cooperative Agreement Number H1200-10-0001

Rocky Mountains Cooperative Ecosystem Studies Unit Cooperative Agreement Number H1200-09-0004

CESU Partner: University of New Mexico [School of Architecture and Planning]

Project Contacts

Principal Investigator: Douglas Porter, Associate Professor, The University of New Mexico, School of Architecture and Planning, MSC04 2530, Albuquerque, NM 87131-0001; (802) 324-7528, dwporter@unm.edu

Partner Administrative Contact: Denise Padilla, Contract and Grant Administrator Pre-Awards, University of New Mexico PreAward Services, 1700 Lomas Blvd. NE, Ste 2200, MSC01 1247, Albuquerque, NM  87131-0001, Phone:  505.277.2258 / Fax:  505.277.4185

NPS Certified ATR:  Jeremy Moss, Chief of Resource Management, Archaeologist, Tumacácori National Historical Park, P.O. Box 8067, Tumacacori, AZ, 85640. Phone: 520-398-2341, ext. 64. Email: Jeremy_Moss@nps.gov

Funding Information:

Amount Funded: $90,000

Project Dates:

Start Date: June 13, 2011

Any Other Product Milestone Dates you need to include: Preliminary Report; Results of emergency treatments/studies due  Jan. 30, 2012

Final Report – Dec. 30, 2012

End Date: February 28, 2013

PROJECT ABSTRACT:

Project is to work with University of New Mexico staff and students (and subawardees) to stabilize the west sanctuary window, conduct plaster treatments, and assess the weakness and structural aspects of the sanctuary/dome window areas in the historic mission church of San Jose de Tumacacori.