**PR Number:** R7127110059

**Award Number:** **P11AT10381 UNM-68**

**Park/NPS Unit:** Bandelier National Monument (BAND)

**Title of Project:** Structural Condition Analysis of Alcove House Kiva, Phase II

**Administered through the: (pick from drop down list):** Colorado Plateau Cooperative Ecosystem Studies Unit Cooperative Agreement Number H1200-09-0005

**CESU Partner (pick from drop down list):** University of New Mexico

**Project Contacts**

**Principal Investigator:**

Douglas Porter, Associate Professor

The University of New Mexico

School of Architecture and Planning

MSC04 2530

Albuquerque, NM 87131-0001

(802) 324-7528

Douglas\_Porter@myfairpoint.net

**Co-Investigator (if appropriate):** N/A

**Researcher (if appropriate):** N/A

**Partner Administrative Contact:**

Denise Padilla

Pre-Award Services

Main University of New Mexico

1700 Lomas Blvd NE, Suite 2200, MSC01 1247

1 Univ. of New Mexico, Albuquerque, NM 87131-0001

Phone (505) 277-9512

**NPS Certified ATR:**

Shannon Dennison

Bandelier National Monument

Vanishing Treasures Program

15 Entrance Rd

Los Alamos NM 87544

505-672-3861 ext 571

505-672-9607 (fax)

Shannon\_Dennison@nps.gov

**NPS Technical Expert (if appropriate):** Shannon Dennison (see above)

**Funding Information:**

**Amount Funded:** $33,501.60

**Project Dates:**

**Start Date: 6/1/2011**

**Any Other Product Milestone Dates you need to include:** N/A

**End Date: 12/31/2015**

**Reporting & Invoicing Requirements for All Agreements:**

Required of all agreements:

Invoice Payable up to 90% - Draft Final Report – October 1, 2015

Invoice Payable up to 100% - Final Report – December 1, 2015

Project End Date – December 31, 2015

Final Invoice – March 31, 2016

**Project Schedule**:

Project start date – June 1, 2011

AutoCAD drawings and treatment recommendation report – September 30, 2011

Investigator’s annual report (IAR) – Annually by October 30

Final Report – To be determined based on other project findings, but no later than
December 1, 2015

**CPCESU REQUIRED PRODUCTS (may be different from those products required by the ATR – See Statement of Work for Products required by the NPS unit):**

The Principal Investigator will prepare a brief report abstract suitable for public distribution and two hard copies and an electronic version (in PDF file format) of the final report and mail all toJudy Bischoff, CPCESU Research Coordinator, NAU P.O. Box 5765, Flagstaff, AZ 86011.

**PROJECT ABSTRACT:**

The School of Architecture at the University of New Mexico (UNM) will participate with staff from Bandelier National Monument (BAND) and professional partners in a program of structural assessment and stabilization of Alcove House kiva in Frijoles Canyon. Alcove House kiva is a semi-subterranean structure (dating from the 14th-century), excavated and partially reconstructed in 1910, and stabilized several times between 1937 and 1970. The University of New Mexico will evaluate the structural stability of the kiva, assist the Monument in the development of treatment options, and participate in treatment implementation.