**PR Number: R7500120016**

**Award Number: P12AC10697**

**Project Number: UNM-81**

**Park/NPS Unit: PECO**

**Title of Project: Assess Condition of the Millwork and Provide Treatment Recommendations for the Wood and Interior Plaster at Pigeon’s Ranch, Glorieta Unit, PECO**

**Administered through the::** Colorado Plateau Cooperative Ecosystem Studies Unit Cooperative Agreement Number H1200-09-0005

**CESU Partner:** University of New Mexico

**Project Contacts**

**Principal Investigator:** Douglas Porter, Associate Professor, School of Architecture and Planning, University of New Mexico, MSC04 2530, Albuquerque, NM 87131, 802-324-7528, dwporter@unm.edu

**Co-Investigator (if appropriate):** Angelyn Bass, Research Assistant Professor, The University of New Mexico, School of Architecture and Planning, MSC04 2530, Albuquerque, NM 87131-0001, (505) 577-8603, angelynbass@gmail.com.

**Partner Administrative Contact:** Timothy Wester, Contract and Grant Administrator PreAward Services-Main, 1700 Lomas Blvd. NE, Ste 2200, MSC01 1247, Albuquerque, NM 87131-0001, Phone: 505.277.1287 / Fax: 505.277.4185 twester@unm.edu

**NPS Certified ATR:** Lauren Meyer, Exhibits Specialist/Conservator, Vanishing Treasures Program, P.O. Box 728, Santa Fe, NM 87504, Phone: 505.988.6861, Fax: 505.988.XXXX, Lauren\_Meyer@nps.gov

**NPS Technical Expert (if appropriate):** Sue Eininger, Archeologist, Pecos National Historical Park, P.O.418, Pecos NM 87552, (505)757-7231, FAX (505)757-7207, sue\_eininger@nps.gov

**Funding Information:**

**Amount Funded:** $15,000

**NPS Account Numbers (amounts in parentheses):** 7500-1240-MCL

**Fund Source (e.g., ONPS, FLREA, CRPP, CESU, etc.): Cultural Cyclic**

NPS Funding

Is this funded using a reimbursable account number? If yes, IMR contracting needs a copy of the Interagency Agreement.

**Project Dates:**

**Start Date: August 1, 2012**

**Any Other Product Milestone Dates you need to include (See ‘Project Schedule’ for additional information):**

Fieldwork session: August 1, 2012 – November 30, 2012

Submission of draft report: January 31, 2013

Submission of final report: March 30, 2013

End of 60-day wrap up period/Project close: June 30, 2013

**End Date: July 31, 2013**

**PROJECT ABSTRACT:**

Staff, students, and professional consultants from UNM will work with the NPS to document millwork, complete a plaster conservation report, and provide treatment recommendations at Pigeon’s Ranch adobe within the Glorieta Unit of Pecos National Historical Park.