

**Facility Services Northern Arizona University 928-523-6187**

**Administrative Services PO Box 6016 928-523-9481 fax**

**Flagstaff, AZ 86011-6016**

**NORTHERN ARIZONA UNIVERSITY**

Date: May 5th, 2014

To: Senators

From: John P. Morris/ Agnes Drogi

Subject: Summer 2014 Construction Projects

* **Summer Construction Maps:** [**http://nau.edu/Facility-Services/Planning/PDC/**](http://nau.edu/Facility-Services/Planning/PDC/)Under “FS Quicklinks” bottom right of the page, click on:
* **“Summer Construction Map – Buildings” for a list of:**
  + Miscellaneous Renovation projects
  + Classrooms Maintenance projects
  + Residence Life projects
* **“Summer Construction Map – Site projects” for a list of:**
  + Road closures
  + Roofing projects
  + Deferred Maintenance projects
  + Site projects
* **Road Closures:**
* **Complete road closure:**
  + **McCreary Drive: May 13th, 2014 thru October 2015**Access to P11 and P12 from Beaver Street for ADA parking access and   
    service vehicle/construction traffic only.  
    Mc Creary Drive will open to pedestrians only on 7/29/14
  + **Tormey Drive: May 12th thru June 30th, 2014**Access to Science & Health jobsite through McCreary Dr. for construction only.  
    Mc Creary Dr. will be two-way drive during this duration.
* **Partial road closure (one lane):**
  + San Francisco Street by NCARC: June 20th thru July 25th, 2014
  + Dupont Street
  + Knoles Drive
  + Beaver Street
  + South Huffer Lane

Total Project Anticipated

Costs Completion

* **Major Construction Projects:** 
  + Science & Health Building (Construction) $ 71,900,000 7/15
  + ACC The Suites 2 (Construction) Third Party 8/14
  + North Campus Athletic and Recreation Complex (Construction) $ 47,500,000 8/16
  + Student and Academic Services Building (Design) Third Party 8/15
  + International Students Pavilion (Design) $ 4,314,500 8/15