

**Facility Services Northern Arizona University 928-523-6187**

**Administrative Services PO Box 6016 928-523-9481 fax**

 **Flagstaff, AZ 86011-6016**

**NORTHERN ARIZONA UNIVERSITY**

Date: May 5th, 2014

To: Senators

From: John P. Morris/ Agnes Drogi

Subject: Summer 2014 Construction Projects

* **Summer Construction Maps:** [**http://nau.edu/Facility-Services/Planning/PDC/**](http://nau.edu/Facility-Services/Planning/PDC/)Under “FS Quicklinks” bottom right of the page, click on:
* **“Summer Construction Map – Buildings” for a list of:**
	+ Miscellaneous Renovation projects
	+ Classrooms Maintenance projects
	+ Residence Life projects
* **“Summer Construction Map – Site projects” for a list of:**
	+ Road closures
	+ Roofing projects
	+ Deferred Maintenance projects
	+ Site projects
* **Road Closures:**
* **Complete road closure:**
	+ **McCreary Drive: May 13th, 2014 thru October 2015**Access to P11 and P12 from Beaver Street for ADA parking access and
	service vehicle/construction traffic only.
	Mc Creary Drive will open to pedestrians only on 7/29/14
	+ **Tormey Drive: May 12th thru June 30th, 2014**Access to Science & Health jobsite through McCreary Dr. for construction only.
	Mc Creary Dr. will be two-way drive during this duration.
* **Partial road closure (one lane):**
	+ San Francisco Street by NCARC: June 20th thru July 25th, 2014
	+ Dupont Street
	+ Knoles Drive
	+ Beaver Street
	+ South Huffer Lane

Total Project Anticipated

 Costs Completion

* **Major Construction Projects:**
	+ Science & Health Building (Construction) $ 71,900,000 7/15
	+ ACC The Suites 2 (Construction) Third Party 8/14
	+ North Campus Athletic and Recreation Complex (Construction) $ 47,500,000 8/16
	+ Student and Academic Services Building (Design) Third Party 8/15
	+ International Students Pavilion (Design) $ 4,314,500 8/15